## Slide 1: Youth registration project update
12 May 2021
Notes: Instructions: Insert name of project and date of the meeting.

## Slide 2: Agenda
1. Project context
2. The work to date
3. Discussion
4. Wrap up
Notes: Example

## Slide 3: 1. Project context

## Slide 4: Problem statement
Young people aged 14 to 17 need an easy, simple way to set up an account with our service because they often find it difficult to know how to begin and navigate the end-to-end process.

## Slide 5: Project vision
A simple and intuitive registration experience that makes singing up for our service a no-brainer for youth.

## Slide 6: How we know we’re successful
Help youth easily find information that matches their needs.
Improve the digital experience for youth registering for our service.
Increase the completion rate for youth who start an ‘new account’ application.

## Slide 7: 2. The work

## Slide 8
Prioritise
Mobilise team
Understand
Ideate
Prototype
Test and learn
Implement
Where we’re up to

## Slide 9: Key activities completed
Contextual interviews (round 1)
Survey responses
Comparative analysis
8
20
4

## Slide 10: Interesting things we've heard
"I just heard from a friend that it was more trouble than it's worth"
"I knew I needed the service, but I n the end I got so frustrated I just gave up"
"My sister had to show me."
"There's a whole thread on Reddit dedicated to this"

## Slide 11: Registration drop-off & exit rates (Last 4 weeks)
Funnel | Unique visitors | Drop off rate | Exit rate
Results pages | 29.279 | 47,9% | 13,60%
Detail pages | 15.245 | 75,7% | 10,48%
Step 1 | 3.702 | 75,8% | 7,18%
Step 2 | 896 | 66,1% | 6,16%
Step 3 | 304 | 28,0% | 5,54%
Thank you page | 219 |  | 

## Slide 12: Draft findings

## Slide 13: Draft finding 1/3
Our interface is old and clunky compared to other consumer services.
Expectations about the ease of registration are being set by other services, and we are not equipped to meet them.
So what?
We should focus on our users definitions of "good", rather than our own.

## Slide 14: Draft finding 2/3
Due to the structure of the registration process, every step is a possible challenge to users.
The tech behind the service struggles in certain use cases, and no amount of tweaking is going to change that
So what?
We should expand the scope of the project to include a tech audit, or risk not actually solving the root cause.

## Slide 15: Draft finding 3/3
Instructional support is provided in an entirely different space.
When users are hit a roadblock, they’re having to leave our site for a totally different one, which results in a heavy drop-off rate.
So what?
Pre-empting roadblocks and providing contextual support will have an immediate and positive impact on our completion rate

## Slide 16: Draft opportunity

## Slide 17: Modelling the opportunity (DRAFT)
From
To
Start task
Hit Roadblock
Refer to instructions
Recommence task
Embed instructions
Start Task
Complete Task
Complete task
Native support service

## Slide 18: 3. Discussion

## Slide 19: Challenges/risks
Clarity on resourcing and budget for recruitment

## Slide 20: Decisions
Scope to expand to include Tech Audit? (Adds approximately 3 weeks to project)
Rachael going on leave in May – commence recruitment to fill PM role?

## Slide 21: 4. Wrap up

## Slide 22: Next steps
Combine our research to observe where our users’ key challenges with our registration experience
Generate a customer journey map to identify common pain points and opportunities for improvement
Virtual research showcase: 23 May 2021
Moving to ideation phase from June 2021

## Slide 23: Thank you